CNG Ticketing System Day 1 Code Audit & QA Report

Project: CNG/Jamesons Issues Ticketing System (CITS)

Date: 17 August 2026

Day covered: Day 1 only

Days 2–5: Not started

# Team assignments

| Person | Role | Day 1 responsibility |
| --- | --- | --- |
| Ian Tolentino | Lead Developer | Full code review: architecture, security, authorization, logic, database, and maintainability |
| Jesse Santos | IT | Role-based user testing across the available CITS roles |
| Jhansu Gatus | IT | Bug reporting and edge-case testing |
| Dave Velasquez | IT | UI/UX, responsive, accessibility, and browser testing |

# Day 1 outcome

Day 1 produced a consolidated code-audit baseline and QA execution plan. Production PHP syntax validation passed for all PHP files using C:\xampp\php\php.exe. Existing local QA evidence was also reviewed:

Regression harness: 42 checks passed.

Multi-assignee and involved-department ticket flow: locally verified.

Team Leader assigned-ticket-only visibility: locally verified.

CNG Admin view/filter-only boundary: locally verified.

Existing fix memory was checked before reporting findings.

The findings below are code-audit findings or test risks identified during Day 1. They are not all confirmed production defects until the assigned manual tests are executed.

# Ian Tolentino, Lead Developer

## Day 1 review checklist completed

Reviewed authentication and session handling in app/auth.php, app/security.php, app/bootstrap.php, login.php, and password-reset routes.

Reviewed permission gates and role checks across ticket, administration, leave, calendar, export, import, attachment, and API routes.

Reviewed role and permission seed data in database/schema.sql and related migrations.

Reviewed ticket visibility and Team Leader scoping in app/tickets.php.

Reviewed ticket creation, editing, workflow updates, deletion, restoration, comments, and attachments.

Reviewed API token validation, rate limiting, filtering, logging, and response contents.

Reviewed CSV import validation and transaction behavior.

Reviewed SQL parameterization, dynamic SQL construction, transaction rollback paths, and likely scale concerns.

Ran PHP syntax lint across production PHP files.

## Issues found

| Severity | Finding | Location | Recommended action |
| --- | --- | --- | --- |
| High | admin.php gates the page with manage_roles, but the permission-change POST action does not require Super Admin status. A role granted manage_roles could grant itself or another role powerful permissions. | admin.php:4, admin.php:17-19 | Restrict role-grant changes to Super Admin or introduce a separate protected capability with explicit safeguards. |
| High | User-management POST actions accept submitted role and user IDs without validating record existence or protecting the last Super Admin from deactivation/demotion. | admin.php:21-28 | Validate IDs, prevent self-lockout, and enforce a last-Super-Admin safety rule. |
| High | API tokens are stored in plaintext and every request scans all active tokens. | api/feed.php:13-15 | Store a token hash, look up by indexed identifier/hash, and avoid plaintext token persistence. |
| High | The API feed exposes broad ticket fields, including internal IDs, employee names, descriptions, creator IDs, and resolutions. | api/feed.php response query | Define and minimize the public API schema; confirm data classification and consumer authorization. |
| High | edit-ticket.php can close a ticket when a resolution is supplied without explicitly enforcing close_tickets. | edit-ticket.php workflow update | Require close_tickets for every transition to closed, including edits. |
| High | Attachment confidentiality depends on web-server configuration blocking direct access to storage/private. | ticket.php:63-70, download-attachment.php | Verify deployment .htaccess/server rules and add a deployment smoke test for direct-path denial. |
| Medium | Ticket status submitted through the workflow form is not used; status is derived from resolution content. | ticket.php:86-100 | Either remove the misleading selector or implement and validate the submitted status. |
| Medium | Editing a ticket with no resolution forces it to in_progress, potentially overwriting open or pending. | edit-ticket.php | Preserve current status unless an authorized transition is explicitly requested. |
| Medium | Ticket scoping is role-slug based for Team Leaders, while most authorization is permission based. | app/tickets.php:38-53 | Document the intentional exception or move scope rules into explicit permissions/policies. |
| Medium | API date filters wrap indexed datetime columns in DATE(), reducing index efficiency at higher data volumes. | api/feed.php | Validate dates and use range boundaries such as created_at >= and <. |
| Medium | API access logs have no retention or cleanup path. | api/feed.php, schema | Add retention policy, scheduled cleanup, or bounded archival. |
| Medium | CSV import validation is weaker than normal ticket validation and may fail late on invalid category/status/priority or duplicate data. | import.php | Reuse domain validators and provide row-level duplicate/reference validation before import. |
| Medium | Dense one-line PHP files make authorization and error-handling review difficult. | Several route files | Refactor high-risk endpoints into readable blocks and shared helpers during hardening. |

## Day 1 effort

Estimated: 1.5–2 working days of review effort.

Day 1 status: Done for static audit and syntax validation. Fix implementation is not included in Day 1.

# Person 2 — Jesse Santos, IT

## Day 1 role-based test checklist

Test login and landing behavior for Super Admin, Management, Team Leader, Pod Leader, SME, Department Head, CNG Admin, and Team Member.

Test inactive, pending, rejected, and forced-password-change account states.

Verify each role’s visible navigation matches the actual route permissions.

Test direct URL access to dashboard, tickets, ticket detail, create, edit, delete, restore, export, import, admin, leave, calendar, and attendance routes.

Verify Team Leader sees only assigned tickets and tickets in the multi-assignee pivot.

Verify CNG Admin can view/filter tickets but cannot create, edit, export, or administer users.

Verify users without assign_tickets, close_tickets, delete_tickets, manage_users, or manage_roles cannot perform those actions by direct POST.

Test ticket comments, restricted comment visibility, attachments, leave ownership, and approval boundaries.

Test logout, back-button access, inactive-account access after login, and forced password change.

## Day 1 evidence and issues to verify

Existing local QA confirms Team Leader assigned-ticket-only visibility.

Existing local QA confirms CNG Admin view/filter-only behavior and expected 403 responses for restricted routes.

admin.php requires focused testing to determine whether any non-Super Admin with manage_roles can modify role grants.

restore-ticket.php uses a literal super-admin slug check rather than the permission model, creating an authorization inconsistency.

edit-ticket.php needs a negative test for a user who has edit_tickets but not close_tickets.

Custom permission overrides must be tested because ticket scope uses role slugs while permission checks query current grants.

## Day 1 effort

Estimated: 1 day planned for the first role matrix pass.

Day 1 status: Partially evidenced by existing local QA; full manual role matrix remains not started.

# Person 3 — Jhansu Gatus, IT

## Day 1 edge-case test checklist

Submit missing, blank, oversized, Unicode, and malformed authentication fields.

Test duplicate usernames/emails with case variations.

Test password reset with malformed, expired, reused, and altered tokens.

Test missing, negative, oversized, string, and nonexistent ticket IDs.

Submit invalid category/subcategory, priority, status, department, and assignee combinations.

Test duplicate multi-select department and assignee values.

Test concurrent ticket creation for duplicate ticket numbers.

Edit deleted tickets, restore already-restored tickets, and delete already-deleted tickets.

Test empty, very large, HTML, JavaScript, and Unicode comments.

Test oversized, corrupt, renamed, and disallowed attachment files.

Test upload failure after file movement and database failure after metadata creation.

Test API invalid filters, malformed dates, extreme limits/offsets, search strings, and rate limiting.

Test CSV headers, malformed rows, duplicates, empty rows, 1,000/1,001 rows, and 5 MB boundary files.

Refresh every POST result to detect duplicate submissions.

## Issues found during Day 1 static review

Ticket status behavior can contradict the status selected in the interface.

Editing without a resolution can overwrite the existing workflow status.

Attachment files can become orphaned if file movement succeeds but metadata insertion fails.

API date values are not strictly validated before use.

API access logs can grow without bound.

Import validation does not fully match normal ticket validation.

No separate automated edge-case suite was identified beyond the existing regression harness.

## Day 1 effort

Estimated: 1 day planned for boundary and failure-path testing.

Day 1 status: Static risks identified; full manual edge-case execution not started.

# Person 4 — Dave Velasquez, IT

## Day 1 UI/UX test checklist

Test login, registration, setup, forgot-password, and reset-password pages on desktop and mobile widths.

Test ticket creation, category/subcategory behavior, multi-select fields, editing, comments, workflow updates, delete, follow-up, upload, and download flows.

Verify success, error, processing, confirmation, and duplicate-submit feedback.

Verify sidebar active state and role-specific navigation on all major routes.

Test long subjects, names, descriptions, department lists, comments, tables, and API URLs.

Test empty states, no-result states, pagination boundaries, and error pages.

Test keyboard navigation, visible focus, labels, heading order, checkbox names, and table semantics.

Test 200% and 400% browser zoom.

Test Chrome, Edge, Firefox, Safari/iOS Safari, and Android Chrome where available.

Check responsive overflow on dashboard, ticket register, reports, admin permission matrix, audit logs, and calendar.

## Issues found during Day 1 static review

Admin permission checkboxes submit immediately, increasing accidental-change risk and providing limited bulk-change feedback.

Full API tokens can appear in page content and query strings, creating copy/history/referrer exposure risk.

Ticket status controls may show choices that the backend ignores or overrides.

Attachment UI must make confidentiality, file types, size limit, and failure states explicit.

Long tables and API URLs require responsive overflow testing.

Initial setup displays many temporary credentials at once, which is difficult to handle securely.

Several error paths return plain text instead of the application’s styled error layout.

## Day 1 effort

Estimated: 1 day planned for responsive and usability review.

Day 1 status: Static UX risks recorded; full cross-device/browser execution not started.

# Day 1 status summary

| Category | Assigned to | Day 1 result | Status |
| --- | --- | --- | --- |
| Full code review, security, architecture, and logic | Ian Tolentino | Static audit completed; PHP lint passed; findings recorded | Done |
| Role-based user testing | Jesse Santos | Existing local QA evidence reviewed; full role matrix still required | In Progress |
| Bug reporting and edge cases | Jhansu Gatus | Edge-case checklist and static risks prepared | In Progress |
| UI/UX testing | Dave Velasquez | UI/UX checklist and static risks prepared | In Progress |
| Existing regression harness | Ian Tolentino | 42 checks passed in project records | Done |

# Immediate Day 1 handoff priorities

Confirm whether only Super Admin may change role permissions.

Confirm intended ticket status transition rules, especially open, pending, in_progress, and closed.

Verify attachment storage cannot be accessed directly through the web server.

Execute Jesse’s negative authorization tests before production use.

Record every confirmed defect with route, role, request, expected result, actual result, and evidence.

# Day 1 Implementation and Validation Update

Updated: 18 August 2026

The Day 1 code hardening findings have been applied locally. This update preserves the edited title, header, and footer from the original report.

## Implemented Day 1 fixes

Restricted role-permission mutations to Super Admin users and validated submitted role and permission IDs.

Added account-management validation, self-deactivation protection, and last-active-Super-Admin protection.

Changed API-token persistence to SHA-256 hashes through migration 021 and removed persistent full-token display.

Changed ticket workflow updates to honor the submitted status.

Enforced close_tickets for ticket-closing transitions in both ticket update paths.

Removed orphaned attachment files when metadata insertion fails.

Validated API date filters and changed them to index-friendly datetime ranges.

Added regression assertions for all new Day 1 protections.

## Validation evidence

| Check | Result | Evidence |
| --- | --- | --- |
| PHP syntax lint | PASS | Root and app PHP files |
| Regression suite | PASS | 52 passed, 0 failed |
| Migration continuity | PASS | 002 through 021 without gaps |
| Original report styling | PRESERVED | Edited title, header, and footer retained |

## Day 1 completion boundary

Day 1 local code hardening, local database migration, and static/CLI QA are complete. The following are not claimed as completed because they require live browser/database execution or an external business decision: manual per-role testing, browser/device UI testing, edge-case reproduction testing against all roles, direct web-server attachment-path verification, API response-field approval, and API-log retention scheduling.

## Updated owner status

| Owner | Workstream | Status |
| --- | --- | --- |
| Ian Tolentino | Code hardening and static/CLI validation | DONE LOCALLY |
| Jesse Santos | Role-based manual testing | NOT EXECUTED |
| Jhansu Gatus | Manual edge-case testing | NOT EXECUTED |
| Dave Velasquez | Manual UI/UX and browser testing | NOT EXECUTED |