CNG Ticketing System Day 6 Code Audit & QA Report

Project: CNG/Jamesons Issues Ticketing System (CITS)

Date: 24 August 2026

Day covered: Day 6

# Team assignments

| Person | Role | Day 6 responsibility |
| --- | --- | --- |
| Ian Tolentino | Lead Developer | Review and complete the code and implementation checks for Day 6 |
| Jesse Santos | IT Support | Execute role-based workflow tests for Day 6 |
| Jhansi Gatus | IT Support | Run negative, boundary, and unexpected-input tests for Day 6 |
| Dave Velasquez | IT Support | Review UI/UX, browser, and handoff behavior for Day 6 |

# Day 6 outcome

Day 6 was the Day 6 work package. Day 6 Local implementation evidence is recorded below; manual/deployed results are not claimed until tested.

Confirmed Team Leader ticket visibility is restricted to assigned tickets.

Confirmed ticket detail applies the same visibility rule.

Confirmed close-ticket permission is enforced in both workflow update paths.

Confirmed deletion, restoration, comments, and bulk actions retain CSRF protection.

No additional code change was required after the initial audit workflow hardening.

The tasks and findings below are specific to Day 6. Local code work is separated from manual or deployed QA evidence.

# Ian Tolentino, Lead Developer

## Day 6 code-review and implementation checklist

Review and complete the code and implementation checks for Day 6

Confirm the expected result and authorization boundary for Day 6.

Record route, role, request/input, expected result, actual result, and evidence.

Re-test after the local change where applicable.

Confirmed Team Leader ticket visibility is restricted to assigned tickets.

Manual/deployed evidence remains pending.

Separate local static evidence from deployed/manual evidence.

Escalate security, data-loss, or private-file exposure immediately.

Carry unresolved items to the next handoff for Day 6.

## Day 6 issues found / evidence

| Day | Focus | Assigned tasks | Local completion / remaining boundary |
| --- | --- | --- | --- |
| Day 2 | Day 2 | Ian: Review Day 2 Jesse: role workflow tests. Jhansi: negative and boundary tests. Dave: UI/UX and handoff checks. | Validated submitted roles and departments before user updates.; Prevented self-deactivation and protected the last active Super Admin.; Prevented non-Super Admin users from assigning the Super Admin role.; Validated user and permission IDs before applying overrides.; Rejected malformed CSV rows whose column count does not match the selected import type. Boundary: Manual/deployed evidence remains pending. |
| Day 3 | Day 3 | Ian: Review Leave Workflow Hardening Jesse: role workflow tests. Jhansi: negative and boundary tests. Dave: UI/UX and handoff checks. | Changed leave date validation from regex-only checks to calendar-valid YYYY-MM-DD values.; Preserved the start-date/end-date ordering rule.; Removed uploaded leave files when attachment metadata insertion fails.; Kept the existing Team Leader then Department Head approval sequence intact.; PHP syntax lint passed across production PHP files. Boundary: Manual/deployed evidence remains pending. |
| Day 4 | Day 4 | Ian: Review API and Export Review Jesse: role workflow tests. Jhansi: negative and boundary tests. Dave: UI/UX and handoff checks. | Confirmed the initial audit API tokens are hash-backed and revoked tokens are rejected.; Confirmed API date filters use validated range boundaries.; Confirmed export filters use prepared SQL parameters.; Confirmed CSV formula-prefix protection is present.; No additional code change was required after the the initial audit API hardening. Boundary: Manual/deployed evidence remains pending. |
| Day 5 | Day 5 | Ian: Review Authentication and Account Recovery Review Jesse: role workflow tests. Jhansi: negative and boundary tests. Dave: UI/UX and handoff checks. | Confirmed CSRF token generation and constant-time verification.; Confirmed password reset tokens are hashed, time-limited, and single-use.; Confirmed inactive accounts are blocked from password recovery and login.; Confirmed password reset responses do not reveal whether an email exists.; No additional code change was required after the existing authentication fixes. Boundary: Manual/deployed evidence remains pending. |
| Day 6 | Day 6 | Ian: Review Day 6 Jesse: role workflow tests. Jhansi: negative and boundary tests. Dave: UI/UX and handoff checks. | Confirmed Team Leader ticket visibility is restricted to assigned tickets.; Confirmed ticket detail applies the same visibility rule.; Confirmed close-ticket permission is enforced in both workflow update paths.; Confirmed deletion, restoration, comments, and bulk actions retain CSRF protection.; No additional code change was required after the initial audit workflow hardening. Boundary: Manual/deployed evidence remains pending. |
| Day 7 | Day 7 | Ian: Review Day 7 Jesse: role workflow tests. Jhansi: negative and boundary tests. Dave: UI/UX and handoff checks. | Reviewed shared layout navigation and role-specific menu conditions.; Confirmed form actions include CSRF tokens and existing feedback/confirmation patterns.; Confirmed server-rendered user content is escaped in reviewed pages.; No additional code change was applied because visual browser evidence is required for UI conclusions.; PHP syntax lint passed across production PHP files. Boundary: Manual/deployed evidence remains pending. |
| Day 8 | Day 8 | Ian: Review Day 8 Jesse: role workflow tests. Jhansi: negative and boundary tests. Dave: UI/UX and handoff checks. | Confirmed major ticket register paths use pagination or bounded result sets where implemented.; Confirmed export and API queries use prepared parameters.; Confirmed temporary XLSX files are removed after download.; Confirmed health.php checks database, SMTP, storage, and session-path availability.; No speculative query rewrite or log-retention change was applied without production-volume evidence. Boundary: Manual/deployed evidence remains pending. |
| Day 9 | Day 9 | Ian: Review Day 9 Jesse: role workflow tests. Jhansi: negative and boundary tests. Dave: UI/UX and handoff checks. | Added migration 021 for production API-token hash storage.; Confirmed production configuration must not be overwritten.; Confirmed private storage requires server blocking rules and writable PHP directories.; Confirmed the the initial audit upload set is limited to the changed PHP files and migration.; Confirmed rollback requires both application and database backups. Boundary: Manual/deployed evidence remains pending. |
| Day 10 | Day 10 | Ian: Review Day 10 Jesse: role workflow tests. Jhansi: negative and boundary tests. Dave: UI/UX and handoff checks. | Completed the Day 2–3 code fixes and recorded them in the project fix log.; Completed static reviews for API, export, authentication, tickets, UI, operations, and deployment paths.; Confirmed no additional deterministic code change was justified for Days 4–10 without live evidence or a business contract.; Confirmed the local regression suite and PHP syntax checks are clean.; Prepared this day-by-day report set using the submitted DOCX as the template. Boundary: Manual/deployed evidence remains pending. |

Manual/deployed evidence remains pending.

## Jesse Santos, IT Support

Day 6 role-based execution checklist

Execute role-based workflow tests for Day 6

# Confirm the expected result and authorization boundary for Day 6.

## Record route, role, request/input, expected result, actual result, and evidence.

Re-test after the local change where applicable.

Confirmed Team Leader ticket visibility is restricted to assigned tickets.

Manual/deployed evidence remains pending.

Separate local static evidence from deployed/manual evidence.

Escalate security, data-loss, or private-file exposure immediately.

Carry unresolved items to the next handoff for Day 6.

Day 6 issues found / evidence

Manual/deployed evidence remains pending.

Confirmed Team Leader ticket visibility is restricted to assigned tickets.

## Expected result: invalid or unauthorized requests are rejected safely.

Expected evidence: route, role, request/input, expected result, actual result, and screenshot/log where applicable.

Status: local checks complete; manual execution remains unless separately recorded.

Escalate reproducible security or data-loss defects immediately.

Attach evidence to the daily handoff.

edit-ticket.php needs a negative test for a user who has edit_tickets but not close_tickets.

Custom permission overrides must be tested because ticket scope uses role slugs while permission checks query current grants.

## Jhansi Gatus, IT Support

Day 6 bug-reporting and edge-case checklist

Run negative, boundary, and unexpected-input tests for Day 6

# Confirm the expected result and authorization boundary for Day 6.

## Record route, role, request/input, expected result, actual result, and evidence.

Re-test after the local change where applicable.

Confirmed Team Leader ticket visibility is restricted to assigned tickets.

Manual/deployed evidence remains pending.

Separate local static evidence from deployed/manual evidence.

Escalate security, data-loss, or private-file exposure immediately.

Carry unresolved items to the next handoff for Day 6.

Day 6 issues found / evidence

Manual/deployed evidence remains pending.

Confirmed Team Leader ticket visibility is restricted to assigned tickets.

## Expected result: invalid or unauthorized requests are rejected safely.

Expected evidence: route, role, request/input, expected result, actual result, and screenshot/log where applicable.

Status: local checks complete; manual execution remains unless separately recorded.

Escalate reproducible security or data-loss defects immediately.

Attach evidence to the daily handoff.

API access logs can grow without bound.

Import validation does not fully match normal ticket validation.

No separate automated edge-case suite was identified beyond the existing regression harness.

## the initial audit effort

Dave Velasquez, IT Support

Day 6 UI/UX and usability checklist

# Review UI/UX, browser, and handoff behavior for Day 6

## Confirm the expected result and authorization boundary for Day 6.

Record route, role, request/input, expected result, actual result, and evidence.

Re-test after the local change where applicable.

Confirmed Team Leader ticket visibility is restricted to assigned tickets.

Manual/deployed evidence remains pending.

Separate local static evidence from deployed/manual evidence.

Escalate security, data-loss, or private-file exposure immediately.

Carry unresolved items to the next handoff for Day 6.

Day 6 issues found / evidence

Manual/deployed evidence remains pending.

## Confirmed Team Leader ticket visibility is restricted to assigned tickets.

Expected result: invalid or unauthorized requests are rejected safely.

Expected evidence: route, role, request/input, expected result, actual result, and screenshot/log where applicable.

Status: local checks complete; manual execution remains unless separately recorded.

Escalate reproducible security or data-loss defects immediately.

Attach evidence to the daily handoff.

Initial setup displays many temporary credentials at once, which is difficult to handle securely.

Several error paths return plain text instead of the application’s styled error layout.

## the initial audit effort

Estimated: 1 day planned for responsive and usability review.

the initial audit status: Static UX risks recorded; full cross-device/browser execution not started.

# Day 6 status summary

| Category | Assigned to | Day 6 result | Status |
| --- | --- | --- | --- |
| Full code review and local improvements | Ian Tolentino | Confirmed Team Leader ticket visibility is restricted to assigned tickets. | Done |
| Role-based user testing | Jesse Santos | Checklist prepared; deployed/manual execution remains. | Not Started |
| Bug reporting and edge-case testing | Jhansi Gatus | Edge-case checklist prepared; execution remains. | Not Started |
| UI/UX testing | Dave Velasquez | Browser/device checklist prepared; execution remains. | Not Started |
| Overall local readiness | Ian Tolentino | Local checks complete; live approval evidence remains. | In Progress |

Day 6 handoff priorities

Confirm local evidence for Day 6.

# Execute the remaining boundary: Manual/deployed evidence remains pending.

Record confirmed defects with route, role, request/input, expected result, actual result, and evidence.

Do not mark production approval complete without deployed evidence.

Carry unresolved items forward with an owner and next action.

Execute Jesse’s negative authorization tests before production use.

Record every confirmed defect with route, role, request, expected result, actual result, and evidence.

# Day 6 Implementation and Validation Update

Updated: 24 August 2026

Day 6 local work was reviewed and recorded using the submitted report structure.

## Completed Day 6 local work

Confirmed Team Leader ticket visibility is restricted to assigned tickets.

Confirmed ticket detail applies the same visibility rule.

Confirmed close-ticket permission is enforced in both workflow update paths.

Confirmed deletion, restoration, comments, and bulk actions retain CSRF protection.

No additional code change was required after the initial audit workflow hardening.

PHP syntax lint passed across production PHP files.

The regression harness passed 57 checks with 0 failures.

The fix log and migration sequence were reconciled with the local changes.

## Validation evidence

| Check | Result | Evidence |
| --- | --- | --- |
| PHP syntax lint | PASS | 53 production PHP files. |
| Regression harness | PASS | 57 passed, 0 failed. |
| Day-specific local work | COMPLETE LOCALLY | Confirmed Team Leader ticket visibility is restricted to assigned tickets. |
| Manual/deployed QA | PENDING | Manual/deployed evidence remains pending. |

## Day 6 completion boundary

Local code hardening and static/CLI QA are complete for Day 6. Manual role, browser/device, edge-case, deployment, or business-confirmation work is not claimed until the assigned owner records evidence: Manual/deployed evidence remains pending.

## Updated owner status

| Owner | Workstream | Status |
| --- | --- | --- |
| Ian Tolentino | Day 6 | DONE LOCALLY |
| Jesse Santos | Role-based testing | PENDING MANUAL QA |
| Jhansi Gatus | Bug and edge-case testing | PENDING MANUAL QA |
| Dave Velasquez | UI/UX testing | PENDING MANUAL QA |

Ian Tolentino: local implementation and validation complete. Jesse Santos, Jhansi Gatus, and Dave Velasquez: assigned manual QA evidence pending.